The Codefathers

# Minutes for Firday 1/3/2013

## *2 o’clock pm*

### *Chairperson: Paul McKenna*

### *Secretary: Sean Fitzgerald*

* Minutes for last meeting were reviewed.
* Milestones for this week were discussed.
* Each individual member discussed the problems that they have encoutered:
* ***Oizhas Kairat*** –ERD development: Employee table problems.
* ***Dennis Reidy*** – Database development: Employee table problems.
* ***Paul McKenna*** –Transition diagrams: Modifactions needed.
* ***Sean Fitzgerald*** – JDBC java model setup: Lack of SQL quieries for establishing a full testing environment.
* Discussion on the inclusion of GitHub as a means for program development and version control.
* Discussion of next weeks work and meeting structure:
* ***Dennis Reidy*** & ***Paul McKenna*** –Working on the layout,view and the function calling of the Local GUI.
* ***Sean Fitzgerald*** & ***Oizhas Kairat*** –Working on the java programs interactions with the database and the SQL quieries of setting up of said database.
* The Team leader has been reassigned to Dennis Reidy. His role will involve: Assigning up the work for each week, evenly and fairly.

Checking up on each member and ensuring that each member is doing their fare share of work.

* **Next Week:**

*Chairperson*: **Oizhas Kairat** *Secretary*: **Dennis Reidy**