The Codefathers

# Minutes for Monday 04/03/2013

## *11 o’clock am*

### *Chairperson: Paul McKenna*

### *Secretary: Sean Fitzgerald*

* Dennis sents his aplogies that he could not be present at the meeting
* Last weeks presentation was disussed by the members that were present.
* It was discussed and agreed that for this week the basic local system gui should be started and work was devided out as follows:
* ***Oizhas Kairat*** – Will revise the ERD of the database from last week for presenting on Wednesday’s meeting. After which construction of the SQL tables will commence.
* ***Dennis Reidy*** – Will start construction on the View part of the java GUI with a progress report on Wednesday’s and Friday’s meeting.
* ***Paul McKenna*** – Will start construction on the Control part of the Java GUI with a progress report on Wednesday’s and Friday’s meeting.
* ***Sean Fitzgerald*** – Will start review of the JDBC and the construction of the Model. JDBC report to the team for Wednesday and progress review on the model construction for Wednesday and Friday’s meetings.
* Lastly Location for Wednesday’s meeting was discussed and descided upon by present group members, at 3 o’clock.