Weekly Project Plan

Week 5:

- Update Diagrams
- Go over previous weeks work
- Start on Java GUI

Week 6:

- Continue work on Java GUI
- Start on Database construction
- Draw up first draft test plans
- Research Testing Software

Week 7:

- Start on Medium Fiedlity prototype
- Start on Business logic layer of program
- Research Additional Features

Week 8:

- Review database construction
- Research JDBC connection
- Continue Testing
- Review Design/planning/Test (if needed)

Week 9:

- Start on high fiedleity prototype
- Allow user test group to try system
- Review feedback
- Adjust system

Week 10:

- Start connecting parts of the system together
- Review diagrams/specifications to match modifications made to system
- Populate database (use sample data)

Checkpoints for each week:

- Make Milestones for the week
- Assign work for the week (each person set goals)
- Check for problems and make sure they are addressed
- Meeting set up for the next week